ASL AIRLINES — TECHNICAL IMPLEMENTATION DOCUMENT

ADL-1700  |  [APU Health Monitor] Create query for APU Health Monitor in Engine Folder

Prepared: 29 May 2026  |  DnT Infotech - DataLake Team

# 1. Project

Project: ASL Airlines — ADL DataLake Integration

# 2. Team

Team: DnT Infotech - DataLake Team

# 3. Stakeholders

Tony Fourmeau — Technical Lead, ASL Airlines

Suhas Shete — Development Lead, DnT Infotech

# 4. Initial Requirements

This implementation delivers a Virtual Data Source (VDS) for APU Health Monitor that extracts and consolidates APU performance trend data from the AMOS maintenance database. The query integrates rotables inventory data with rotables_trend performance metrics to provide maintenance teams with the latest CT5ATP trend values for each APU installed on B737NG aircraft, enabling proactive health monitoring and predictive maintenance planning.

VDS: APU Health Monitor — Provides latest CT5 trend data for all APUs on B737NG aircraft, including part numbers, serial numbers, PSN identifiers, aircraft registration, and workorder references

Data Integration Layer — Joins rotables, rotables_trend, and aircraft tables to correlate APU inventory with performance trends and aircraft type

Maintenance Dashboard Support — Enables real-time APU health status reporting and trend analysis for ASL maintenance operations

# 5. Additional Requirements

Only the most recent reference date for each APU (PSN) must be retained in the output to avoid duplicate APU records with stale trend data

Workorder information (event_perfno_i) may be null for some APU trend records; null values must be preserved in the output

Aircraft type filtering must be applied at the source to ensure only B737NG aircraft APUs are included; other aircraft types must be excluded

The query must execute within 30 seconds against the AMOS Acceptance database and scale to production volumes without modification to join logic or filter conditions

# 6. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Duplicate APU records if multiple trend records exist for the same PSN and reference date | Implement window function (ROW_NUMBER) partitioned by PSN ordered by ref_date DESC to select only the latest record per APU; validate output row count against expected APU population |
| Null or missing aircraft type in aircraft table causing loss of valid APU records during inner join | Use LEFT JOIN from rotables to aircraft and apply ac_typ filter in WHERE clause; add data quality check to identify orphaned aircraft registrations |
| Performance degradation if rotables_trend table contains millions of historical records | Create index on rotables_trend(psn, trend_type, ref_date) and apply trend_type filter early in query execution; consider partitioning by ref_date in production |

# 7. Process Continuity

| Issue | Mitigation |
| --- | --- |
| Source aircraft table missing registration for a valid APU serial number | LEFT JOIN aircraft table and log unmatched registrations; output APU data with null ac_typ and ac_registr values; alert DataLake team for data reconciliation |
| VDS becomes unavailable due to Dremio service interruption | Maintain read-only snapshot of last successful query output in backup location; implement automated health check query that validates VDS refresh within 24 hours |

# 8. Implementation

## 8.1  Data Sources

| Table Name | Full Path | Description |
| --- | --- | --- |
| rotables | amos_acceptance.amos.rotables | Contains APU inventory records with part numbers, serial numbers, PSN identifiers, and aircraft registration associations |
| rotables_trend | amos_acceptance.amos.rotables_trend | Contains historical trend data for rotable components including CT5 trend type values, reference dates, and workorder information |
| aircraft | amos_acceptance.amos.aircraft | Contains aircraft master data including registration, aircraft type (ac_typ), and other aircraft attributes |

## 8.2  Interface Process

### APU Health Monitor VDS

Select rotables records with valid PSN and serial number; join to rotables_trend on PSN field to retrieve trend records

Filter rotables_trend to include only records where trend_type equals CT5; exclude null or invalid trend type values

Join rotables to aircraft table on aircraft registration (ac_registr) to obtain aircraft type; apply filter for ac_typ = B737NG

Apply window function ROW_NUMBER() OVER (PARTITION BY rotables.psn ORDER BY rotables_trend.ref_date DESC) to identify latest reference date per APU

Retain only rows where row_number equals 1 to ensure each APU appears once with its most recent CT5 trend data

Select output fields: partno, serialno, psn, ac_registr, rt_psn, ref_date, trend_type, event_perfno_i, value, ac_typ; apply null handling for workorder field

# 9. Data Dictionary

| Dremio Field | Source Field | Logic / Derivation |
| --- | --- | --- |
| partno | amos.rotables.partno | Direct selection from rotables table; represents APU part number |
| serialno | amos.rotables.serialno | Direct selection from rotables table; represents APU serial number |
| psn | amos.rotables.psn | Direct selection from rotables table; unique PSN identifier for each APU instance |
| ac_registr | amos.rotables.ac_registr | Direct selection from rotables table; aircraft registration linked to APU |
| rt_psn | amos.rotables_trend.psn | Direct selection from rotables_trend table; PSN value from trend record used for join validation |
| ref_date | amos.rotables_trend.ref_date | Direct selection from rotables_trend table; filtered to maximum ref_date per PSN using window function ROW_NUMBER() |
| trend_type | amos.rotables_trend.trend_type | Direct selection from rotables_trend table; filtered to include only CT5 trend type values |
| event_perfno_i | amos.rotables_trend.event_perfno_i | Direct selection from rotables_trend table; workorder identifier; null values preserved when workorder not present |
| value | amos.rotables_trend.value | Direct selection from rotables_trend table; CT5ATP trend value for APU health metric |
| ac_typ | amos.aircraft.ac_typ | Direct selection from aircraft table via join on ac_registr; filtered to B737NG aircraft type only |

# 10. Milestones

| Milestone | Days |
| --- | --- |
| Requirements review and sign-off | 1 |
| VDS development and unit testing | 4 |
| Data validation against source and row count reconciliation | 2 |
| UAT and stakeholder review | 2 |
| Production deployment and monitoring setup | 1 |

# 11. Reference

## 11.1  VDS Source Tables

| Table Name | Full Path |
| --- | --- |
| rotables | amos_acceptance.amos.rotables |
| rotables_trend | amos_acceptance.amos.rotables_trend |
| aircraft | amos_acceptance.amos.aircraft |

## 11.2  VDS Output Paths

| VDS Name | Full Dremio Path |
| --- | --- |
| apu_health_monitor | dremio-db.Engine.apu_health_monitor |

## 11.3  Key Business Rules

Filter aircraft type to B737NG only; exclude all other aircraft types from output

Filter rotables_trend records to trend_type = CT5; exclude all other trend types

For each unique PSN, retain only the row with the maximum ref_date value; deduplicate using window function

Preserve null values for event_perfno_i (workorder) field when workorder information is not present in source data

Join rotables to aircraft on ac_registr to obtain aircraft type; use LEFT JOIN to prevent loss of APU records with missing aircraft data

## 11.4  Access Control

Developer and Tester roles have SELECT access to the VDS output paths. Write access is restricted to the DataLake admin role.

# 12. Sign-off

| Role | Name | Date |
| --- | --- | --- |
| Technical Lead | Tony Fourmeau (ASL) |  |
| Development Lead | Suhas Shete (DnT) |  |
| QA / Tester |  |  |
| Business Owner |  |  |